## Slide 1: PROJECT EVALUATION
Module 2_01

## Slide 2: PROJECT EVALUATION
Project evaluation is normally carried out in step 0 of stepwise
Project evaluation is a step by step process of collecting, recording and organizing information about
  Project results
  short - term outputs (immediate results of activities or project deliverables)
  Long – term outputs (changes in behaviour , practice or policy resulting from the result.

## Slide 3: Why is project evaluation important:
project evaluation is important for answering the following questions
  what progress has been made?
  were the desired outcomes achieved? Why?
  whether the project can be refined to achieve better outcomes?
  do the project results justify the project inputs?

## Slide 4: What are the challenges in monitoring and evaluation?
  - getting the commitment to do it.
  - establishing base lines at the beginning of the project.
  - identifying realistic quantitative and qualitative indicator.
  - finding the time to do it and stricking to it.
  - getting feedback from your stakeholders.
  - reporting back to your stakeholders.

## Slide 5: STRATEGIC ASSESSMENT
WHAT IS STRATEGIC PLANNING?
  Strategic planning is defined as an organization’s process of defining its strategy , or direction and making decisions on allocating its resources to pursue this strategy, including its capital and people.
  Strategic planning focuses on a business’s future by understanding operational priorities and resource availability, setting out clear objectives for desired business results, and developing an action plan on how to achieve them.
    - it deals with:
    - what do we do?
    - for whom do we do it?
    - how do we excel?

## Slide 6: STRATEGIC ASSESSMENT
STRATEGIC ASSESSMENT is the first criteria for project evaluation
– For evaluating and managing the projects, the individual projects should be seen as components of a programme. Hence need to do programme management.
A program is a group of related projects managed in a coordinated manner to obtain benefits not available from managing them individually.
Program management is the application of knowledge, skills, tools and techniques to meet program requirements.
Organizations with mature program management are far more successful than those without it, according to our research.

## Slide 7: Programme management:
D.C. Ferns defined “a programme as a group of projects that are managed in a co-ordinated way to gain benefits that would not be possible were the projects to be managed independently”.
A programme in this context is a “collection of projects that all contribute to the same overall organization goals”.
Effective programme management requires that there is a “well defined programme goal and that all the organization’s projects are selected and tuned to contribure to this goal”

## Slide 8: Evaluating of project is depends on:
– How it contributes to programme goal.
– It is viability [ capability of developing or useful].
– Timing.
– Resourcing.

## Slide 9: STRATEGIC ASSESSMENT
For successful strategic assessment, there should be a strategic plan which defines:
  – Organization’s objectives.
  – Provides context for defining programme
  – Provides context for defining programme goals.
  – Provide context for accessing individual project.

## Slide 10: STRATEGIC ASSESSMENT
In large organization, programme management is taken care by programme director and programme executive , rather than, project manager, who will be responsible for the strategic assessment of project.
Any potential software system will form part of the user organization’s overall information system and must be evaluated within the context of existing information system and the organization’s information strategy.
If a well – defined information system does not exist then the system development and the assessment of project proposals will be based on a more “piece meal approach”.
Piece meal approach is one in which each project being individually early in its life cycle.

## Slide 11: Typical issues and questions to be considered during strategic assessment
Issue – 1: objectives:
  - How will the proposed system contribute to the organization’s stated objectives? How, for example, might it contribute to an increase in market share?
Issue – 2: is plan
– How does the proposed system fit in to the IS plan? Which existing system (s) will it replace/interface with? How will it interact with systems proposed for the later development?

## Slide 12: Typical issues and questions to be considered during strategic assessment
Issue – 3: organization structure:
– What effect will the new system have on the existing departmental and organization structure?
– For example, a new sales order processing system overlap existing sales and stock control functions?
• Issue – 4: MIS:
– What information will the system provide and at what levels in the organization? In what ways will it complement or enhance existing management information system?

## Slide 13: Typical issues and questions to be considered during strategic assessment
Issue – 5: personnel:
– In what way will the system proposed system affect manning levels and the existing employee skill base? What are the implications for the organization’s overall policy on staff development.
Issue – 6: image:
– What, if any, will be the effect on customer’s attitudes towards the organization? Will the adoption of, say, automated system conflict with the objectives of providing a friendly service?

## Slide 14: Portfolio management
– Strategic and operational assessment carried by an organization on behalf of customer is called portfolio management [third party developers]
– They make use of assessment of any proposed project themselves.
– They ensure for consistency with the proposed strategic plan.
– They proposed project will form part of a portfolio of ongoing and planned projects
Selection of projects must take account of possible effects on other projects in the portfolio( example: competition of resource) and the overall portfolio profile( example: specialization versus diversification).

## Slide 15: Technical assessment
It is the second criteria for evaluating the project.
Technical assessment of a proposed system evaluates functionality against available:
  Hardware
  Software
Limitations
  Nature of solutions produced by strategic information systems plan
  Cost of solution. Hence undergoes cost-benefit analysis.

## Slide 16: Economic Assessment
COST BENEFIT ANALYSIS
It is one of the important and common way of carrying “economic assessment” of a proposed information system.
This is done by comparing the expected costs of development and operation of the system with its benefits.
So it takes an account:
  Expected cost of development of system
  Expected cost of operation of system
  Benefits obtained
Assessment is based on:
  Whether the estimated costs are executed by the estimated income.
  And by other benefits
For achieving benefit where there is scarce resources, projects will be prioritized and resource are allocated effectively.
The standard way of evaluating economic benefits of any project is done by “cost benefit analysis”

## Slide 17: Cost benefit analysis comprises of two steps:
Step-1: identifying and estimating all of the costs and benefits of carrying out the project.
Step-2: expressing these costs and benefits in common units.

## Slide 18: Cost benefit analysis
Step-1:
It includes
  Development cost of system.
  Operating cost of system.
  Benefits obtained by system.
When new system is developed by the proposed system, then new system should reflect the above three as same as proposed system.
Example: sales order processing system which gives benefit due to use of new system.

## Slide 19: Cost benefit analysis
Step-2:
  Calculates net benefit.
  Net benefit = total benefit = total cost.
  (cost should be expressed in monetary terms).

## Slide 20: Three types of cost
Development costs: includes salary and other employment cost of staff involved.
Setup costs: includes the cost of implementation of system such as hardware, and also file conversion, recruitment and staff training.
Operational cost: cost require to operate system, after it is installed.

## Slide 21: Three categories of benefits:
1) Direct benefits: directly obtained benefit by making use of/operating the system.
  Example: reduction of salary bills, through the introduction of a new , computerized system.
2) Assessable indirect benefits: these benefits are obtained due to updation / upgrading the performance of current system. It is also referred as “secondary benefits”.
  Example: “use of user – friendly screen”, which promotes reduction in errors, thus increases the benefit.
3) Intangible benefits: these benefits are longer term, difficult to quantify. It is also referred as “indirect benefits”.
  Example: enhanced job interest